|  |  |
| --- | --- |
| **Week** | **Activity** |
| Week 1 (19 March - 25 March) |  |
| Week 2 (26 March - 1 April) | * Creating the project flutter * Make a Ui/Ux for the login and sign up page |
| Week 3 (2 April - 8 April) | * Integrate firebase with the flutter * Include the require dependencies for the project * Testing the login and sign up through the firebase auth |
| Week 4 (9 April - 15 April) |  |
| Week 5 (16 April - 22 April) |  |
| Week 6 (23 April - 29 April) |  |
| Week 7 (30 April - 6 May) | * Demo 1 (25% - 50% ) |
| Week 8 (7 May - 13 May) |  |
| Week 9 (14 May - 20 May) |  |
| Week 10 (21 May - 27 May) |  |
| Week 11 (28 May - 3 June) | * Demo 2 (75% >) |
| Week 12 (4 June - 10 June) | * Draft report to SV for review |
| Week 13 (11 June - 17 June) | * Report Correction (15 june) |
| Week 14 (18 June - 24 June) |  |
| Week 15 (25 June - 1 July) | * Submit report,short paper, videos for evaluation (27 June) |
| Week 16 (2 July - 8 July) |  |
| Week 17 (9 July - 15 july) |  |
| Week 18 (16 July - 22 July) | * Submit report Correction (20 July) |
| Week 19 (23 July - 29 July) | * Submit Final Thesis, Short Paper, Code Book Let |